Plug-A-Pro — Near Real-Time Matching Engine Enhancement Pack

Engineering Implementation Pack v1.0 — April 2026

# 1. Executive Summary

The current matching engine runs on a 30-minute cron cycle. This pack upgrades it to near real-time dispatch by adding a synchronous match trigger on job creation, a precomputed candidate pool, and a live provider status layer — while keeping the cron as a retry/cleanup backstop. The critical path is: indexes → candidate pool table → sync trigger → concurrency hardening → rematch cascade.

# 2. Architecture

The synchronous path must complete in under 800ms p95. Job creation fires a match trigger (fire-and-forget) which loads a precomputed candidate pool, scores a bounded set of ~10 candidates, and atomically reserves the best provider via SELECT FOR UPDATE SKIP LOCKED. The 30-minute cron is retained as cleanup only.

Three new tables are added:

•  provider_live_status — heartbeat-driven online state

•  candidate_pool — precomputed index by category + zone

•  provider_capacity — workload counter

# 3. Implementation Backlog

## Phase 1 — Hot-Path Performance Foundations

•  P1-1: Create provider_live_status table and heartbeat endpoint

•  P1-2: Create candidate_pool table and rebuild cron

•  P1-3: Add hot-path DB indexes to job_requests, providers, leads, assignment_holds

## Phase 2 — Matching Core

•  P2-1: Extract filter and scoring from service.ts into dedicated modules

•  P2-2: Build orchestrator.ts and wire to job creation (sync trigger)

•  P2-3: Build candidate-pool.ts with precomputed pool + direct-scan fallback

## Phase 3 — Concurrency and Reservation Safety

•  P3-1: Harden reservation with SELECT FOR UPDATE SKIP LOCKED

•  P3-2: Add provider_capacity table and workload guard

## Phase 4 — Notifications and Rematch

•  P4-1: Build explicit rematch cascade function

•  P4-2: Wire provider heartbeat to mobile app

## Phase 5 — Observability and Rollout

•  P5-1: Add structured match domain events

•  P5-2: Add match performance metrics to ops-alerts cron

•  P5-3: Load test concurrency safety

# 4. Schema Changes

## New Tables

## provider_live_status

•  provider_id — Primary Key

•  is_online — boolean

•  availability_mode — enum

•  active_job_count — integer

•  last_heartbeat_at — timestamp

•  last_location_lat — decimal

•  last_location_lng — decimal

•  updated_at — timestamp

## candidate_pool

•  id — Primary Key

•  category_slug — string

•  location_node_id — string

•  province_key — string

•  provider_id — string

•  score_base — decimal

•  last_refreshed — timestamp

•  Unique constraint on (category_slug, location_node_id, provider_id)

## provider_capacity

•  provider_id — Primary Key

•  active_holds — integer

•  active_jobs — integer

•  max_concurrent — integer (default 2)

•  updated_at — timestamp

## New Indexes

•  job_requests: (status, createdAt) WHERE status IN (OPEN, MATCHING)

•  providers: (active, verified) WHERE active=true AND verified=true

•  leads: (jobRequestId, status) WHERE status IN (SENT, VIEWED, ACCEPTED)

•  assignment_holds: (expiresAt, status) WHERE status=ACTIVE

•  provider_live_status: (is_online) WHERE is_online=true

•  provider_live_status: (last_location_lat, last_location_lng) WHERE is_online=true

# 5. Concurrency Design

The only safe concurrency boundary is SELECT FOR UPDATE SKIP LOCKED inside a Postgres transaction. AssignmentHold creation is the exclusive write. All concurrent match attempts that encounter a locked provider row skip it immediately and try the next ranked candidate.

Idempotency: orchestrateMatch checks JobRequest.status === 'OPEN' and verifies no active AssignmentHold before entering the transaction. Offer TTL is 15 minutes.

# 6. Scoring Weights

| Factor | Weight |
| --- | --- |
| Skill match | 30% |
| Schedule fit | 20% |
| Travel efficiency | 20% |
| Reliability | 15% |
| Customer preference | 10% |
| Margin efficiency | 5% |

Region fallback penalty: -12% when provider covers region but not exact suburb.

# 7. API Endpoints

•  POST /api/internal/match — internal sync trigger on job creation

•  POST /api/provider/heartbeat — provider presence update (every 2 min)

•  POST /api/dispatch/service-requests/[id]/rematch — admin manual rematch

•  POST /api/provider/leads/[id]/accept — atomic acceptance with hold verification

•  POST /api/provider/leads/[id]/decline — decline + cascade to next ranked

# 8. Rollout Plan

## Phase 0 — Week 1: Shadow Mode

Run orchestrator in parallel with existing cron, log outcomes without acting. Feature flag: matching.v2.shadow_mode.

## Phase 1 — Week 2: Sync Trigger

Sync trigger behind flag matching.v2.sync_trigger. Cron retained as backup.

## Phase 2 — Week 3: Candidate Pool

Candidate pool as primary shortlist. Flag: matching.v2.candidate_pool. Direct-scan fallback on pool miss.

## Phase 3 — Week 4: Provider Live Status

Provider live status gating once heartbeat adoption exceeds 80%.

# 9. Disclaimer

Plug A Pro is a marketplace platform. It does not verify, guarantee, or take responsibility for ensuring providers hold certifications or licences required by law. It is the responsibility of the customer and provider to satisfy all legal and safety requirements before work commences.